Request for Proposal

This document was created to request that various agencies pitch in for the redesign of our website with new and advanced ideas.

Our current websites are:

https://www.optome.com/ and https://www.connect.net.pk/

Request for Proposal (RFP)

<optome & connect website>

Connect Communications

86, Block 7 & 8, J.C.H.S., Shaheed-e-Millat Road Karachi, Pakistan.

Date: 26 07 2021

Table of Contents

1.	Summary and Background	3

2.	Proposal Guidelines	3

3.	Project Purpose and Description	4

4.	Project Scope	5

5.	Request for Proposal and Project Timeline	6

6.	Budget	7

7.	Bidder Qualifications	7

8.	Proposal Evaluation Criteria	8

# Summary and Background

Connect Communications is not only a name or a company. It is a passion, a desire to grow, serve and excel. Its success story is carved by untiring hard work, dedication and adherence of its team members to its cause. For our clients Connect Communications is a name which stands for its commitment, customer care, integrity, product knowledge, trouble free services and competitive prices.

Connect Communications was established in 2005 and we are the largest Internet & Data Service Provider in Karachi. We offer various services to the corporate and consumer sectors.

We have built a stronghold for various network services on local link, such as super nodes, LAN and MAN to provide maximum performance and high scalability to take full advantage of gigabit network. Connect is determined to provide state of the art broadband communication to each house-hold as well as corporate customer at a very low cost.

Connect network is widely used in demanding markets such as service provider, financial services, media, health care, retail and government.

Connect Communications is currently accepting proposals to develop, design, launch, and host a new corporate web site.  The existing Connect Communication and OptoMe web site was developed and launched in 2005.  In an effort to achieve more “wins” from clients via the corporate internet web site, Connect & OptoMe has determined that a new platform is needed which is more user-friendly and allows for improved interaction among potential clients.

The purpose of this Request for Proposal (RFP) is to solicit proposals from various candidate organizations, conduct a fair and extensive evaluation based on criteria listed herein, and select the candidate who best represents the direction Connect Communication wishes to go.

Our services include:

- Metro Area Networks (MAN)

- Wide Area Networks (WAN)

- Metro Ethernet

- Layer 2 Virtual Private Network (L2VPN)

- Internet Protocol Virtual Private Network (IPVPN)

- Content Sharing

- Co-location Facility

- Network Solutions

# Proposal Guidelines

This Request for Proposal represents the requirements for an open and competitive process.  Proposals will be accepted until 30 08 2021.  Any proposals received after this date and time will be returned to the sender.  All proposals must be signed by an official agent or representative of the company submitting the proposal.

If the organization submitting a proposal must outsource or contract any work to meet the requirements contained herein, this must be clearly stated in the proposal.  Additionally, all costs included in proposals must be all-inclusive to include any outsourced or contracted work.  Any proposals which call for outsourcing or contracting work must include a name and description of the organizations being contracted.

All costs must be itemized to include an explanation of all fees and costs.

Contract terms and conditions will be negotiated upon selection of the winning bidder for this RFP.  All contractual terms and conditions will be subject to review by Connect Communication Legal Department and will include scope, budget, schedule, and other necessary items pertaining to the project.

# Project Purpose and Description

We already have a functional website and are looking to overhaul it with a new look and feel, as well as fresh rebranding of our logo and typeface.

We want to redesign our website for a variety of reasons, including to improve our brand image, improve and more effectively communicate with our customers and prime prospects, and to create a new brand look and feel through our website.

The revamping project will include the following:

- About Connect Communication & OptoMe (according to you)

- Why are you rebranding?

- Connect Communication personality

- Inspiration | Moodboard | References

- Logo, colors, typefaces

- Why behind the logo, colors and typefaces

The purpose of this project is as follows:

Connect Communication current web site was implemented in 2005 and senior level management has determined that it is not effective in providing a thorough description of our services and offerings in a user-friendly online environment.  Additionally, the site has not been effective in achieving wins for the company as it is often difficult to navigate and to find more information on various services.  Connect Communications believes that by using current web-based technologies and a more effective site design, we can provide our clients and potential clients with more information, a more user-friendly environment, and achieve more wins from prospective clients.

Project Description:

Connect Communication is seeking a provider to utilize the latest web-based technology to create a web site that is user friendly, simple to use, provides detailed information about our services and offerings, and is easy to add or modify content.  The site design should incorporate the latest key word search practices and maximize “searchability” in all current internet search engines.

The finished web site must allow Connect Communications IT group to easily manipulate the layout and content in order to allow for frequent changes in the dynamic environment in which we work where things constantly change.

The web site design and layout should be aesthetically pleasing, simple for users to navigate, provide descriptions of all Connect Communication, management biographies, and contact information.  The site must also be completely secure against intrusion.  The site should also allow users to submit their contact information in order to be added to our list of potential clients to receive regular updates and new developments.

# Project Scope

The scope of this project includes all design, development, coding, licensing, and hosting of Connect Communications & OptoMe new web site.  All text and copy will be provided to the selected bidder by Connect Communication marketing department for inclusion in the design of the new web site.

The selected bidder will be responsible for planning and conducting a thorough market research portfolio with assistance from Connect Communication Marketing Department.  This portfolio will analyze all current contacts and determine target demographics for future and potential clients.

The following criteria must be met to achieve a successful project:

- Visually and aesthetically pleasing web site design

- User-friendly environment that is easy to navigate

- Consistency of design across all pages/sections of the web site in a design theme that fits targeted market segment(s)

- Ability to migrate current web content to new web site

- Site can be changed/modified easily by Connect Communications personnel with minimal effort

- All software and licensing requirements should be included as part of this project

- Site should be searchable with on key word searches based on site content

- Prominent display of Connect Communications corporate logo, company mission, vision, and strategy throughout all pages of the web site

- Site should be compatible with all current web browsing technology and easily upgradeable

- Ability to work closely with Connect Communication IT Manager on coordination of project tasks and resources

- Plan and perform a complete testing process on web site and database in order to ensure functionality

- Hosting of both the web site and database which collects and tracks site visitor information to include:

  - Pages visited

  - Length of page visit

  - Visitor trends

  - Visitor origin URLs

  - Search tool analysis

  - Visitor page maps

  - Site referrals

Budget

All proposals must include proposed costs to complete the tasks described in the project scope.  Costs should be stated as one-time or non-recurring costs (NRC) or monthly recurring costs (MRC).  Pricing should be listed for each of the following items in accordance with the format below:

Project Initiation and Planning		NRC		MRC

Market Research				NRC		MRC

Site/Database Development		NRC		MRC

Site/Database Testing			NRC		MRC

Site/Database Deployment		NRC		MRC

Site/Database Hosting			NRC		MRC

NOTE: All costs and fees must be clearly described in each proposal.

# Bidder Qualifications

Bidders should provide the following items as part of their proposal for consideration:

- Description of experience in planning, building, and hosting corporate web sites

- List of how many full time, part time, and contractor staff in your organization

- Examples of 3 or more corporate web sites designed and implemented by your organization

- Testimonials from past clients on web site building and hosting work

- Anticipated resources you will assign to this project (total number, role, title, experience)

- A full testing plan

- Timeframe for completion of the project

- Project management methodology

Looking forward for the pitches received by the agencies and companies for this project.